BOBBYWALLS.COM

# PDCA Improvement Worksheet

Plan a small test, learn from evidence, and standardize what works

Practical tools for building better business systems

Designed for small-business owners, managers, and improvement teams

# How PDCA works

Plan–Do–Check–Act is a disciplined learning cycle. Use it to test an improvement on a manageable scale before changing the entire business. The goal is not to prove an idea correct. The goal is to learn quickly and make the next decision with better evidence.

SCOPE THE CYCLE A useful first cycle often runs 1–4 weeks and changes one process, location, shift, customer segment, product family, or team. Keep the test small enough to reverse if the result is poor.

# Completed example: reduce order-entry rework

| Phase | Example |
| --- | --- |
| Plan | Baseline: 22% of orders require follow-up for missing information. Test a required-field order form with two customer-service employees for two weeks. Prediction: rework will fall below 10% without adding more than two minutes to entry time. |
| Do | Use the form for all emailed orders handled by the pilot employees. Record completeness, entry time, and exceptions. |
| Check | Rework fell to 7%; median entry time increased by 45 seconds. Two fields were confusing for international shipments. |
| Act | Adopt the form for domestic orders, revise the international fields, train the team, and begin a second cycle to automate the form in the CRM. |

# PDCA project information

| Field | Response |
| --- | --- |
| Project / improvement title |  |
| Process and process owner |  |
| Team members |  |
| Start date / target review date |  |
| Customer or stakeholder affected |  |
| Business reason / expected value |  |

# PLAN

| Prompt | Response |
| --- | --- |
| Problem statement: What is happening now, where, how often, and with what impact? |  |
| Current baseline: What measure describes current performance? |  |
| Target condition: What measurable result do we want, by when? |  |
| Root-cause hypothesis: What condition do we believe drives the problem? |  |
| Proposed change: What exactly will we test? |  |
| Prediction: What do we expect to happen and why? |  |
| Test scope: Who, where, when, volume, duration? |  |
| Risks and safeguards: What could go wrong and how will we protect customers or operations? |  |

# DO

| Date / period | What was done | Who / where | Observations and exceptions |
| --- | --- | --- | --- |

# CHECK

| Measure | Baseline | Prediction / target | Actual result | What we learned |
| --- | --- | --- | --- | --- |
| Primary outcome |  |  |  |  |
| Quality / error |  |  |  |  |
| Time / delivery |  |  |  |  |
| Cost / effort |  |  |  |  |
| Balancing measure |  |  |  |  |

Did the result support the prediction?  ☐ Yes   ☐ Partly   ☐ No      Was the change implemented as planned?  ☐ Yes   ☐ No

# ACT

| Decision | Select / describe |
| --- | --- |
| Decision | ☐ Adopt ☐ Adapt and retest ☐ Abandon ☐ Expand the test |
| Standardize | What procedure, checklist, system, training, or ownership must change? |
| Communication | Who needs to know, and how will the change be explained? |
| Control plan | What metric will be reviewed, by whom, and how often? |
| Next cycle | What is the next question or improvement opportunity? |
| Owner / due date |  |

## PDCA quality check

The problem and target are measurable.

The proposed change addresses a verified or testable cause.

The test is small, time-bound, and safe to reverse.

The team identified a primary outcome measure and at least one balancing measure.

The Check phase compares actual results with the prediction.

The Act phase updates the system, not only individual behavior.